## Slide 1: Status Update - South African Identity Federation
Sci-GaIA Paths to Success / ICRI Fringe October 2016

## Slide 2: History – admin
SAFIRE was conceived just over 2.5 years ago to service the federation needs of research and education in South Africa
Struggled to gain traction for a long time
  Too many cooks?
Refactored late last year:
  TENET as the juristic body of record
  Eight funding institutions: NWU, RU, SU, UCT, UJ, UKZN, UP, UWC
  New governance structures and steering committee
TENET appointed a full-time project director
Notes: Stakeholders in original SAFIRE meeting in Stellenbosch: TENET, ASAUDIT, SCA, universities, research councils. Presentations from AAF and WAYF. Got general mandate from community.
Mandate was too broad, and the project lacked direction. Struggled with design-by-committee.

## Slide 3: History –technical
SANReN Competency Area developed a proof-of-concept federation, which is currently still operating
Proof of concept is a full-mesh federation
Was not fully developed:
  No metadata validation or signing
  Inconsistent attribute release
  No workable policy
Community decision that hub & spoke architecture was more suitable.
Notes: Lack of development not the SCA’s fault – relates to too many cooks problem in previous slide.

## Slide 4: The fun stuff…
Technology & Architecture

## Slide 5: Architecture – why hub & spoke?
Early decision that SAFIRE should be a hub & spoke federation, because:
  Lowers the barrier to entry for identity providers
  Improves attribute release for service providers
  Ensures proper consent for end users
In short, hub & spoke seems to better fit the South African landscape
But all federations are becoming hybrids anyway…
Notes: Allows identity providers to reuse existing infrastructure – particularly things like ADFS. Could do protocol translation in future (esp. LDAP -> SAML).
Single ARP for service providers.
Less SAML knowledge required by both IdPs and SPs.
Improved POPI/CPA compliance.
SAFIRE’s architecture is actually hybrid

## Slide 6: Architecture – roadmap
as at July 2016
Notes: Clear separation between hub/proxy and metadata handling – hybrid architecture from day one.
High availability for hub components.
Segregation of data.
Inheriting some software from WAYF.

## Slide 7: Architecture – first phase
as at July 2016
Notes: Basic building blocks, expansible.
Dropped SoftHSM for now to speed up deployment.

## Slide 8: Architecture
Dev-ops approach to deployment:
  Self documenting
  Separate dev/production enviroments
  Can be redeployed in the event of disaster
All non-sensitive config are in private GitHub repositories
Metadata registry is a Git repository
  Aggregator will take internal registry and produced signed feeds.
Notes: Using Ansible & Vagrant for deployment.
UK Access Federations still use Git as a metadata registry.
Don’t need to re-invent the git wheel – and GitHub provide off-site backup.

## Slide 9: The boring stuff…
Policy and governance

## Slide 10: Policy & Governance
Concurrently to architecture and technical development, we’ve had to develop policy, practice statements, and governance structures
Participation agreement
Metadata registration practice statement
Attribute release policy
…
Developed using a rough consensus model
Notes: Federation trust model really depends on this stuff – in some ways more important than technology.
This stuff can be more time consuming that the technology.

## Slide 11: Federation Status
Existing full-mesh federation in change freeze
Basic hub & spoke almost ready for deployment
Waiting on:
  Production VMs
  Branding
  WAYF’s assistance with IdP proxies
  Metadata
Will take on IdPs & existing services first
Notes: Branding will not stall deployment. IdP proxies need not.

## Slide 12: Attributes
Minimum attributes required for IdP participation
eduPersonPrincipalName
givenName
sn
Recommended attributes
displayName
eduPersonAffiliation
mail
SAFIRE supplied attributes
eduPersonTargetedID
o
schacHomeOrganizationType
Optional attributes
eduPersonOrcid
eduPersonPrimaryAffiliation
eduPersonScopedAffiliation
employeeNumber
preferredLanguage
schacHomeOrganization
Notes: More details on website at https://safire.ac.za/technical/attributes/

## Slide 13: eduGAIN
Want to join eduGAIN to provide a way for South African entities to reach a global R&E community
Currently an eduGAIN candidate
Have recently completed all of eduGAIN’s paperwork
Participation agreement & MRPS have been submitted for review
Test metadata passes validation
Notes: Paperwork submitted before ICRI

## Slide 14: Taking on services – what people need to know
Service providers will need to sign a participation agreement
  would be useful to get some SP feedback on this before it becomes a final document
  https://safire.ac.za/safire/policy/participation/
Privacy statement
Description of purpose
Attributes required
Metadata
Will support REFEDS Research & Scholarship entity category
Notes: Emphasis on minimality & fitness for purpose

## Slide 15: More information
https://safire.ac.za/
safire(at)tenet.ac.za